## Slide 1: Creeden Commission report

## Slide 2: Agenda
Introductions
Overview Of Commission Report
Business Problem
Approach
  Phase 1
  Phase 2
Review Next Steps
Yash Overview

## Slide 3: Introductions
Raj Paul – Owner, CrewFoxx
Bhaskar Tadepalli – VP, Yash Technologies
John Ferry – Owner, SilverFoxx
Greg Biernacki – Director, IT & Business Technology, Creeden
Mark Whitlock – Partner, Creeden

## Slide 4: Overview of commission report
Creeden
  Who Supplies Files
  File Contents
  Who Pays Commissions
  Who Gets Commissions
  Frequency Of Reports
  Frequency Of Data From Manufacturers

## Slide 5: Business problem
Time Consuming Manual Process
Data Inputs Vary By Manufacturer
Growing Number Of Manufacturers
Data Growing Beyond Excel’s Capability
Data Backup

## Slide 6: Two Phase approach
Phase 1
  Take Over Current Support Process
Phase 2
  Automation
    Large Reduction In Support

## Slide 7: Phase 1 – Migrate support
Purpose
  Stop The Bleeding
  Provide Valuable Time Back To Creeden
  Phase 1 Assists in Phase 2 Success
    Size of Data
    Data Format Changes
    Regular Issues
  Migrate Support Offshore For Costs
  Onshore Resources Engaged As Needed For Success

## Slide 8: Phase 1
Cannot Estimate – Too Many Unknowns
  Amount Of Work
  Frequency Of Report Generation
  Creeden Expectations
  Communication Process With Creeden

## Slide 9: Phase 1
Recommended Approach
  Perform KT With Creeden
  Document Processes
  Understand Current Support Hours For 60 Manufacturers
  Document Success Criteria
  Document Communication Guidelines
  Agree On Cadence For Review
  Process Improvements Out Of Scope
  Time And Material
Require Two Week Notice To Begin

## Slide 10: Phase 2 - automated cloud solution
Move To Cloud Based Solution
  Offers Secure, Scalable Environment
  Automatic Backups
Automate Data Load From Email Attachments
  Drastically Reduces Support
Recommend Reporting Tools To Meet Creeden’s Needs
Create Reports

## Slide 11: Phase 2
Costs
  Creeden Architecture and Infrastructure Unknown
  Cloud Costs – Need Data Sizes And Approximate Usage
  Reporting Tools / Licenses
  Unsure Scope Of Regular Problems

## Slide 12: Phase 2
Recommended Approach - Waterfall
  After 1-2 Months Of Phase 1 Support (Recommended, but Optional)
  Cycle 1 for Phase 2 (Full Requirements Gathering)
    Review / Document
      Current Architecture / Infrastructure
      Licenses / Software In-Use
      Reports
    Provide Architecture and Solution Review
    License Costs, If Applicable
    Support Plan
    Phase 2 Requirements/ Timeline / Cost Estimate Within +-15%

## Slide 13: Next steps